# Risks and Open Issues

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue Description** | **Potential Impact** | **Mitigation/Resolution Steps** | **Status** |
| *22/01/2016* | *Database Implementation - Client does not seem to know what Database they wish to use with their website yet.* | *High - Compatibility issues with website design we are creating right now.* | *Trying to get the information of what type of Database they are planning to implement.* | *Unresolved* |
| 22/01/2016 | *Recommendation of Website Host* | *Low - Currently using 000webhost since its free, but should not affect us that much since most webhost management tools are similar.* | *Create a list of potential and affordable webhosts, and try to get clients to select desired webhost ASAP.* | *Unresolved* |

**Please note - this is a document template, only. All of the text in *blue italics* is for explanatory purposes and must be overwritten or deleted (along with this note) when you create your own version of this document.**