# Risks and Open Issues

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Risk or Issue Description** | **Potential Impact** | **Mitigation/Resolution Steps** | **Status** |
| *29/01/2016* | *We have implemented MySQL Database, but actual client DB information have not been communicated to us. Current 000WebHost DB is not always up.* | *High – We cannot guess at the DB structure to mirror client’s. We either need more information or have a separate fully functional DB for basic web functionalities.* | *Move DB to Azure and save creation scripts for client reuse. Communicate urgent need for database information.* | *Unresolved* |
| 29/01/2016 | *Website Host* | *Low – 000WebHost database is not always online.* | *Migrate database to Azure.* | *Unresolved* |